## Slide 1: Week One Status
Completed Pre Studio 1A
Working on Design
Need Pre Studio 1B and Design 1B done for Thursday, then onto 2.
Team building – yay!

## Slide 2: Week Two Status Report
Completed Phase 1A on Thursday 1/24
Completed Phase 1B on Saturday 1/26
We are on track with our schedule
Phase 2A to be started in Monday meeting
Target Demo Date for 2A TBD
Teamwork is good so far
Everything is taking longer than expected - we’re doing too much or we’re underestimating?

## Slide 3: Week Three Status Report
Completed Phase 2A even with delay (Kelsey sick)
Began work on Phase 2B.
Burned ~5 MoSfEtS
Have a functional MOSFET H-Bridge
Teamwork and communication good (Kelsey upset with this description – how’s that for teamwork and communication huh)
Ron, if you’re reading this, blink twice.
Gotcha.

## Slide 4: Week Four Status Report
Completed Phase 2B on Tuesday
Began work on Phase 3A on Thursday
Next week continuing work on 3A, will decide due date soon
Have a small fixture to test photodiode – more work required
Code for sensing needs to be done
Integrating motion and sensors potentially by end of week

## Slide 5: Week Five Status Report
Everything for Design 3A is complete
Demo’ing on Tuesday (2/19)
Collision Detection Spec will be started next week
2/14 Talked to Client/Contractor about phase 3B
Team Morale still high
Crushing it.

## Slide 6: Week Six Status Report
Demo’d Design 3A on Tuesday 2/19
Worked on Collision Detection Spec to give to Team Corbeau 2/21
Have final document to hand to Corbeau
Signed Griege spec 2/19
Worked on improving color detection and searching
Started futzing with limit switches – have working circuit
Team morale: still good.
Still crushing it.